# Hubert Marketing Budget Tracker — App Build Plan

For VP of Marketing · Prepared by CFO Office · FY26

## Executive summary

A purpose-built web application that replaces the manual Excel tracker with a live, alert-driven financial dashboard. The app ingests actuals automatically (via HubSpot or manual upload), projects forward spend on fixed lines, flags variances against plan, and gives the VP of Marketing a single-pane view of budget health at any moment.

## Phase 1 — Foundation (Weeks 1–3)

### Goals

- Stand up the data model based on the FY26 Excel structure

- Build authentication and basic dashboard shell

- Deliver the KPI summary view

### Deliverables

- User auth (Okta/Google SSO)

- Budget data model (categories, line items, months, plan vs actuals vs board view)

- Data import: CSV/XLSX upload to seed the system from the existing tracker

- KPI cards: Total budget, Spent YTD, Remaining, Fixed run rate

- Read-only dashboard shell (no editing yet)

### Tech stack recommendation

| Layer | Choice | Reason |
| --- | --- | --- |
| Frontend | Next.js 14 (React) | Fast, SSR-ready, easy deployment |
| Charts | Chart.js or Recharts | Lightweight, proven |
| Backend | Node.js + Prisma | Familiar to most dev teams |
| Database | PostgreSQL | Relational structure suits budget model |
| Auth | NextAuth + Google | Fast to implement |
| Hosting | Vercel + Supabase | Zero-infra overhead |

### Data model (core tables)

BudgetLine: id, category, subcategory, lineItem, owner, region, costStatus

MonthlyPlan: budgetLineId, month, year, plannedAmount, boardAmount

MonthlyActual: budgetLineId, month, year, actualAmount, invoiceRef

Alert: id, type, severity, message, month, resolvedAt

## Phase 2 — Intelligence layer (Weeks 4–6)

### Goals

- Automate fixed cost projections

- Build the alerts engine

- Add spend vs plan charts with drill-down

### Deliverables

#### Forward projection engine

- Rule: Any line with costStatus = "Fixed Cost" auto-projects the last known monthly value into all future months

- Editable assumption: % change to fixed costs (for contract renewals)

- Projection recalculates on every page load

#### Alerts engine (configurable thresholds)

| Alert type | Trigger | Severity |
| --- | --- | --- |
| Underspend | Actuals < 70% of plan for a closed month | Warning |
| Overspend | Actuals > 110% of plan for a closed month | Danger |
| Large upcoming payment | Any single month > £200K within 60 days | Info |
| Budget exhaustion | Remaining < 15% of annual budget | Danger |
| Fixed cost variance | Any fixed line deviates > 5% month-on-month | Warning |
| Unbooked planned event | Event status = Planned and event date < 45 days | Warning |

#### Chart views

- Monthly plan vs actuals bar chart

- Cumulative spend vs plan line chart

- Category donut

- Events pipeline Gantt-style timeline

- Forward projection stacked bar (Apr–Dec)

## Phase 3 — Actuals integration (Weeks 7–9)

### Goals

- Reduce manual data entry to near zero

- Connect to payment sources for auto-reconciliation

### Integration options (prioritise in order)

Option A — HubSpot (already in stack)

- Use HubSpot deals/invoices API to pull paid amounts against marketing cost codes

- Map deal properties to budget line items via a lookup table

Option B — Xero / QuickBooks (accounting system)

- Pull posted expenses by nominal code

- Map nominal codes to budget categories in app config

Option C — CSV upload (fallback)

- Monthly finance export → drag-and-drop upload

- App parses, matches to line items, flags unmatched rows for manual assignment

Recommended approach: Build Option C first (weeks 7–8), then add Option B via Xero API (week 9). Option A if HubSpot invoicing is actively used.

## Phase 4 — Reporting and export (Weeks 10–11)

### Goals

- Give VP of Marketing export-ready outputs for board/leadership packs

- Monthly email digest

### Deliverables

- PDF export of dashboard (single page, print-optimised)

- Excel export: actuals + projections in original tracker format

- Monthly automated email: KPI summary + active alerts (sendgrid)

- Shareable read-only link (token-based, no login required) for board/CFO

## Phase 5 — Admin and governance (Week 12)

### Goals

- Lock down data integrity

- Enable budget re-forecasting

### Deliverables

- Reforecast tool: VP of Marketing can submit revised monthly plan; CFO approves

- Audit log: every change to plan or actuals is timestamped and attributed

- Permissions: Admin (CFO/Finance), Editor (VP Mktg, PH, JDT), Viewer (Board link)

- Annual rollover: duplicate current year structure into next FY with zero actuals

## Ongoing operations

| Task | Frequency | Owner |
| --- | --- | --- |
| Actuals reconciliation | Monthly | Finance / auto if integrated |
| Alert review | Weekly | VP Marketing |
| Reforecast submission | Quarterly or event-driven | VP Marketing → CFO approval |
| Annual budget setup | Dec each year | Finance |

## Cost to build (estimate)

| Approach | Time | Cost |
| --- | --- | --- |
| In-house dev (1 FTE) | 12 weeks | Internal cost only |
| Freelance full-stack dev | 8–10 weeks | £12,000–£18,000 |
| Agency (product studio) | 6–8 weeks | £25,000–£40,000 |
| Off-the-shelf (Mosaic/Pigment/Cube) | 2–4 weeks config | £12,000–£30,000/yr SaaS |

Recommendation: If the tracker is used only by Hubert's marketing team, a freelance Next.js developer using this build plan can deliver Phases 1–3 in 8 weeks for ~£12,000–£15,000. Phases 4–5 add another 4 weeks.

## Key risks

| Risk | Mitigation |
| --- | --- |
| Actuals never get entered | Build CSV import in week 1; make it the path of least resistance |
| Fixed cost projection wrong after contract renewal | Editable assumption cell + alert if variance > 5% |
| Budget categories drift from original | Lock category/code list; changes require Admin role |
| Board view vs plan divergence unexplained | Store both values; show delta column everywhere |

Build plan version 1.0 · April 2026 · Based on Hubert_Marketing_Budget_Tracker_APR26.xlsx